## Slide 1
FPGA PROFESSIONAL ASSOCIATION · AI-AUGMENTED SYSTEMS ENGINEERING
WEEK 14 OF 15
Systems Integration & Test; Agentic Futures
Integration strategy and interface management; agentic AI workflows and their systems-engineering implications; the limits that persist.
FPGA Professional Association · AI-Augmented Systems Engineering · Week 14
1

## Slide 2
WEEK 14 · SESSION PLAN
Today's Agenda & Objectives
Session agenda
1
Integration Strategy
2
Test Readiness & Regression
3
Agentic Workflows
4
The Limits That Persist
5
Studio activity & discussion
6
Deliverables & next week
By the end of this session, you can
Plan an integration and test strategy and manage interfaces through the climb up the Vee.
Design integration order from the dependency graph, with test readiness and regression discipline.
Describe agentic (multi-step, tool-using) AI workflows and their implications for engineering programs.
Identify the structural limits agentic systems do not escape, and connect each to Week 4's allocation frameworks.
FPGA Professional Association · AI-Augmented Systems Engineering · Week 14
2

## Slide 3
WEEK 14 · CONCEPT 1 OF 4
Integration Strategy
1.1
Big-bang integration discovers all interface errors at once, at the worst time; incremental integration retires them in order.
1.2
The dependency graph (Week 7) dictates rational order: integrate along the edges, testing each rung of the Vee as you climb.
1.3
Interface control is the discipline that makes it work: owned documents, change control, and no silent edits.
FPGA Professional Association · AI-Augmented Systems Engineering · Week 14
3

## Slide 4
WEEK 14 · CONCEPT 2 OF 4
Test Readiness & Regression
Test readiness reviews ask the unglamorous questions: environment ready, procedures approved, exit criteria agreed.
2.2
Regression is integration's memory — every fix re-runs what it might have broken, mechanically, without heroics.
2.3
Labs earn trust by fidelity statements: what this rig faithfully represents, and what it deliberately does not.
FPGA Professional Association · AI-Augmented Systems Engineering · Week 14
4

## Slide 5
WEEK 14 · CONCEPT 3 OF 4
Agentic Workflows
3.1
Agentic AI plans, acts through tools, checks results, and iterates — engineering tasks delegated as loops, not prompts.
3.2
In programs: agents that run analyses overnight, draft integration procedures, triage test failures for morning review.
3.3
The systems view: an agent is an automated worker with an interface, an envelope, and a supervisor — allocate accordingly.
FPGA Professional Association · AI-Augmented Systems Engineering · Week 14
5

## Slide 6
WEEK 14 · CONCEPT 4 OF 4
The Limits That Persist
Agents optimize within a specification; authorship of the specification — deciding what should exist — stays human.
4.2
Context outside the artifact (stakeholders, budgets, consequences) and the accountable signature do not delegate.
4.3
Net effect: human work moves up in altitude — from performing tasks to framing, supervising, and answering for them.
FPGA Professional Association · AI-Augmented Systems Engineering · Week 14
6

## Slide 7
WEEK 14 · THE AI LENS
Where AI Enters This Week
As a Tool
Agents draft procedures, run regression triage, and keep interface documents consistent while the team sleeps.
As a Component
A fielded agentic capability is a supervised subsystem: envelope, monitors, and a human in the escalation path.
The Human Residual
Integration authority: declaring readiness, judging fidelity, and accepting the system at each rung.
One question, every week: which mode is this — and what human role does it leave behind?
FPGA Professional Association · AI-Augmented Systems Engineering · Week 14
7

## Slide 8
WEEK 14 · APPLICATIONS
Across the Disciplines
Aerospace
Hardware-in-the-loop: the integration lab where models, code, and iron finally argue it out.
Automotive
Shadow mode: the new function rides along silently, integrated but not yet trusted.
Industrial
Phased line integration: cell by cell, with regression on takt time after every change.
Software
CI with agentic review gates: machines propose and check; a human owns the merge.
FPGA Professional Association · AI-Augmented Systems Engineering · Week 14
8

## Slide 9
WEEK 14 · STUDIO
In-Class Activity & Discussion
Studio activity
Integration planning: from your project's dependency graph, propose an integration order, name the two riskiest interfaces, and define the readiness criteria for your first integrated test.
Seminar discussion
Q1
What would you let an agent do unsupervised on your project today — and what changed your answer during this course?
Q2
Where does integration authority live in your field, and is it where the knowledge lives?
FPGA Professional Association · AI-Augmented Systems Engineering · Week 14
9

## Slide 10
WEEK 14 · WRAP
Before Next Week
Read
Kossiakoff (integration & test); INCOSE Hdbk (integration); course readings on agentic workflows.
Due
PS-5 released. Project D5 draft due.
Next week
Week 15 — Capstone Presentations & Course Synthesis. Team capstone presentations; the complementarity framework as the course's closing lens; the professional stance going forward.
FPGA Professional Association · AI-Augmented Systems Engineering · Week 14
10